# Sprint Review and Sprint Retrospective 5 - <Dingo>

- Features implemented

  - Tagging system, Search, Project add/edit, resume system

- Issues fixed

  - Fixed issue where windows users couldn’t run firebase emulators

- Implementation review

  - What went well in the implementation

    - We are doing our last tasks and fully finishing up with our website.

  - What problems occurred

    - UI didn’t match Mockups well at first

  - How problems were solved

    - UI was worked on using cursor to match mockups

- Changes made

  - Altered Skillshow Logo

- Plans for next sprint (What will be done for the next sprint)

  - Celebrate

- Sprint Retrospective

  - What went well?

    - All assigned features on track to be completed

  - What could be improved?

    - Do more Extra credit assignments

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Pair program more often | Xander | Mason |

# Sprint Review and Sprint Retrospective 4 - <Dingo>

- Features implemented

  - Save to profile

  - Github project in portfolio

- Issues fixed

  - Domain Model

- Implementation review

  - What went well in the implementation

    - Happy with the features assigned

  - What problems occurred

    - Some features relied on other features so some had to wait until they could work.

  - How problems were solved

    - Communication on times and when to be completed to keep everyone on task.

- Changes made

  - Some changes made to the search/filter mock ups. Functionality should remain largely the same. Also add “search” to the top.

- Plans for next sprint (What will be done for the next sprint)

  - All assigned features

- Sprint Retrospective

  - What went well?

    - Meetings were productive and closer to their originally projected times.

  - What could be improved?

    - Communication throughout the sprint when needing to collaborate on different features

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Communicate with others throughout the sprint about collaboration when features need to be integrated | All members | MASON!!! |

# Sprint Review and Sprint Retrospective 3 - <Dingo>

- Features implemented

  - Connecting GitHub via github apps to an authorized user

- Issues fixed

  - Updated sprint backlog to reflect

  - Use case diagrams

- Implementation review

  - What went well in the implementation

    - Moved tasks through the kanban

    - Had flexibility with members that couldn’t make all meetings

    - Got github connected to accounts

  - What problems occurred

    - Issues with linux/windows for firebase and npm

  - How problems were solved

    - Edited gitignore to fix node_modules

    - Still working on firebase issue

- Changes made

  - Added additional tasks when appropriate later in the sprint

- Plans for next sprint (What will be done for the next sprint)

  - Pair programming

  - UI for all pages of the application

- Sprint Retrospective

  - What went well?

    - Finishing tasks earlier than previous deliverables

  - What could be improved?

    - Shorter branch to push rotations

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Actually do the minimum required for tasks to save time | All members | Mason |

# Sprint Review and Sprint Retrospective 2 - <Dingo>

- Features implemented

  - SRS document filled out

  - Architecture design diagram

  - Use case diagrams

- Issues fixed

  - Functional Requirements from D1

  - Non Functional requirements from D1

  - Added quality checking policy to Wiki on Git

- Implementation review

  - What went well in the implementation

    - Smoother process overall compared to prior deliverables

  - What problems occurred

    - Tasks should have been split up better

    - Still trying to nail down a way to showcase how AI is integrated with a users’ work to show before and after results effectively.

  - How problems were solved

    - Tasks were divided into smaller tasks

- Changes made

  - Moving tasks into appropriate lists to indicate level of completion

  - Adding more detail into tasks for better clarity

- Plans for next sprint (What will be done for the next sprint)

  - Work on polishing our UI

- Sprint Retrospective

  - What went well?

    - Team morale at an all time high and quickly rising

  - What could be improved?

    - Trying to move tasks to QC within the QC policy time.

    - Trying to finish higher priority tasks with dependencies sooner

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Set finish by dates for tasks with dependencies 2 days earlier | Mason Peasley | Josh VanSantvoord |

10 - 27 reflection

| Challenge | Potential ways to address the challenge |
| --- | --- |
| Team members are notified of meeting/schedule conflicts too close to the meeting time | Create a policy around it and put it in the wiki, and enforce it |
| Work times | Communicate about schedule and figure out tasks based on schedule |
| Procrastination | Use miro board (example, especially for coding) to have everyone see the start of the process. Then delegate functions once the base is set. |
| Not realizing the amount of work is too much for a created task when assigning | Ask for clarification about what is “enough” to avoid doing more work than needed Starting earlier would give more time to clarify any vague details |
| -Clarity of goals | -Set a goal of what to have before the work has begun so that expectations are clear and concise. |

# Sprint Review and Sprint Retrospective 1 - Dingo

- Features implemented

  - Codebase for web application created

  - Sprint Backlog

  - System Requirements Spec doc

  - README

  - Created KanBan

- Issues fixed

  - Revisions for D0

    - Updated user stories based on feedback

    - Clarified differentiating features of our application

    - Fixed Task Flow diagrams

- Implementation review

  - What went well in the implementation

    - Communication between team members and work ethic.

    - Any unexpected issues or work arise, able to get someone to resolve.

  - What problems occurred

    - Couldn’t have sprint review meeting due to work being scheduled during the break

  - How problems were solved

    - Had sprint review day later

- Changes made

  - Made plans to export sprint backlog at start of deliverable

- Plans for next sprint (What will be done for the next sprint)

  - Creating and assigning tasks

- Sprint Retrospective

  - Quickly adapted to adversity when some requirements were found later on in the deliverable

  - What could be improved?

    - Make sure quality checks are added and assigned

    - Be more thorough in assigning and describing tasks

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Create and abide by the Quality checking wiki | Chauncy O | Josh V |
| Using the “Quality Checking” status in the kanaban | All team | Xander W |
| Add relevant links/details when creating tasks | Mason P | Nathanial H |